AGILE TEAM CHARTER

QR Code Attendance Management System (QAMS) — Team QAMS

# 1. Team Purpose & Vision

Why do we exist as a team?

- Team mission: Build the QR Code Attendance Management System (QAMS), a web-based application that replaces slow, paper-based attendance registers with fast, fraud-resistant digital check-in — delivered for students, lecturers and administrators at CPUT as our Project Presentation 3 submission.

- Success definition: A working, deployed QAMS prototype that demonstrates time-limited QR code generation, real-time attendance capture, late-arrival flagging and role-based dashboards — signed off by our lecturer at the final review, with every team member able to present and defend their contribution.

- Product / Service: A full-stack web application (Vue.js + Bootstrap frontend, Spring Boot REST API, MySQL database) hosted on free-tier cloud services, supporting Student, Lecturer and Administrator roles, with source code on GitHub and a demo video.

# 2. Team Members & Roles

Who is on the team and how do we contribute?

| Name | Role | Key Responsibilities |
| --- | --- | --- |
| Vuyolwethu R. Piyo 222875437 | Product Owner | Owns backlog, defines priorities, represents end-user needs, accepts completed work against acceptance criteria. |
| Milani Ncana 216269369 | Agile Lead (Scrum Master) | Facilitates ceremonies, removes blockers, protects team focus, tracks progress on the board. |
| Ross Barth 220612986 | Developer | Designs and implements features, writes clean maintainable code, reviews peers’ pull requests. |
| Levi Williams 218250142 | Developer | Designs and implements features, writes clean maintainable code, reviews peers’ pull requests. |
| Isheanesu Chowuraya 223182192 | Developer / Analyst | Translates requirements into user stories, assists with system analysis and technical documentation. |
| Reece Josephs 218152701 | Tester / QA | Writes test cases, performs functional and regression testing, reports defects, verifies fixes. |

# 3. Ways of Working

How we work together day to day

## 3.1 Agile Framework

☒ Scrum (recommended — fits semester timeline with fixed sprints)

☐ Kanban (continuous flow, no fixed sprints)

☐ Scrumban (hybrid — Scrum ceremonies with a Kanban board)

## 3.2 Ceremonies

| Ceremony | Frequency | Purpose |
| --- | --- | --- |
| Daily Stand-up | Daily (15 min) | Each member shares: what I did, what I’ll do, what’s blocking me. |
| Sprint Planning | Every 2 weeks | Select stories from the backlog and commit to a realistic sprint goal. |
| Review / Demo | End of each sprint | Demo working software to the Product Owner / lecturer and collect feedback. |
| Retrospective | End of each sprint | Inspect how we worked: what went well, what to improve, one action item. |

# 4. Working Agreements

Rules we agree to follow as a team

- We show up prepared and on time for every ceremony.

- We respect timeboxes — stand-ups stay under 15 minutes.

- We give constructive, specific feedback focused on the work, not the person.

- We raise blockers early — no silent struggling for more than half a day.

- We commit to continuous improvement and act on at least one retro action item per sprint.

- We never push directly to main — all changes go through a pull request with at least one reviewer.

- We keep the Kanban / sprint board up to date at the end of every working day.

- We ask for help before missing a deadline.

# 5. Communication

How and when we communicate

- Primary channels: WhatsApp group for quick updates; Microsoft Teams for calls, screen-shares and file sharing; GitHub Issues for technical tracking; email for formal communication with the lecturer.

- Response-time expectations: Messages during core hours (09:00–17:00 weekdays) answered within 2 hours. Urgent blockers flagged with @channel / @everyone. Non-urgent items answered within 24 hours.

- Remote / hybrid norms: Cameras on for planning, reviews and retros. Cameras optional for daily stand-ups. Mute by default when not speaking.

# 6. Decision-Making

How decisions are made

☒ Consensus — default for technical and process decisions

☒ Product Owner final decision — for scope and priority disputes

☐ Team vote (majority) — when consensus cannot be reached in 10 minutes

☐ Agile Lead decides after input — for process and tooling disputes

Escalation path if we’re stuck: discuss in stand-up → raise in retro → Agile Lead calls a short decision meeting → lecturer consulted as last resort.

# 7. Definition of Done (DoD)

When is work really “done”?

- Code is written, compiles, and runs locally without errors.

- Code has been peer-reviewed via pull request and approved by at least one other developer.

- Feature is covered by at least one automated or documented manual test.

- Tests pass and no existing tests are broken.

- Role-based access (Student / Lecturer / Administrator) is respected for any new endpoint or screen.

- Features handling student data comply with POPIA basics — collect only what’s needed, restrict access, log sensibly.

- README / user documentation has been updated where relevant.

- Product Owner has accepted the work against its acceptance criteria.

- Code is merged to main and deployed to the agreed demo environment (Vercel / Railway).

# 8. Core Values & Behaviours

How we treat each other

- Respect: Respect everyone’s time, input and level of experience.

- Transparency: Share progress, blockers and mistakes openly — no hidden work.

- Accountability: Own your commitments; if something slips, communicate early.

- Trust: Assume good intent and trust each team member to deliver.

- Learning mindset: Treat every sprint as a chance to learn something new.

# 9. Risks & Constraints

What could impact our success?

- Known risks: Students without smartphones in class; unreliable classroom Wi-Fi during check-in; QR codes being screenshotted and shared remotely; server downtime during a live demo; low lecturer adoption if the interface is unclear; POPIA compliance on stored student data; clashing assessment deadlines across subjects; uneven Git/GitHub proficiency across the team.

- Dependencies: Lecturer sign-off on project scope; access to a shared GitHub organisation; availability of free-tier hosting on Vercel (frontend) and Railway / Render (backend + MySQL); access to a classroom projector or screen for displaying QR codes during demos.

- Constraints (time, budget, tools, skills): Fixed academic deadline (Project Presentation 3, June 2026); near-zero monetary budget — must stay on free tiers; ~120–160 developer hours distributed across 6 team members working part-time; limited prior experience with Spring Boot deployment and QR library integration; POPIA requires minimal data collection and explicit handling of student identifiers.

# 10. Review & Improvement

Keeping the charter alive

Charter reviewed every:

☐ Quarter

☐ Release

☒ Retrospective (recommended for a student sprint cadence)

Last updated: 22 April 2026

# 11. Team Commitment

Our agreement to this charter

By working on this team, we commit to the principles and agreements outlined above.

| Name & Student Number | Signature / Agreement |
| --- | --- |
| Vuyolwethu R. Piyo 222875437 |  |
| Milani Ncana 216269369 |  |
| Ross Barth 220612986 |  |
| Levi Williams 218250142 |  |
| Isheanesu Chowuraya 223182192 |  |
| Reece Josephs 218152701 |  |